Fraud Detection Project: Comprehensive Audit, Evaluation & Improvement Roadmap

Adey Innovations Inc. | AI & Machine Learning Engineering Review

# 1. General Aim of the Project

The primary objective of the Fraud Detection Project at Adey Innovations Inc. is to build an automated, end-to-end Machine Learning pipeline capable of accurately identifying fraudulent transactions in e-commerce and banking environments. Financial fraud presents severe risks, including direct revenue loss, compromised user trust, and regulatory compliance penalties. This project aims to deliver actionable, real-time risk intelligence to safeguard operations.

📌 Core Project Goals • High Fraud Recall & Precision: Detect stealthy, complex fraud patterns without overwhelming legitimate transactions. • Handling Class Imbalance: Effectively learn from heavily skewed data (~9% fraud rate in raw e-commerce data). • Domain-Specific Feature Engineering: Capture transaction velocity, temporal behavior, and IP-based geolocation signals. • Model Explainability: Use SHAP (SHapley Additive exPlanations) to ensure transparent, regulatory-compliant risk scoring. • Stakeholder Accessibility: Provide an interactive web dashboard for business analysts and non-technical managers.

# 2. End-to-End System Capabilities & Workflow

The current codebase implements a multi-stage machine learning workflow structured as follows:

| Pipeline Stage | Primary Files & Modules | Key Operations & Outputs |
| --- | --- | --- |
| 1. Data Ingestion & Geolocation | src/utils/preprocessor.py src/utils/refactored_preprocessor.py | Cleans raw Fraud_Data.csv & creditcard.csv. Maps integer IP addresses to countries via binary search lookup on IpAddress_to_Country.csv. |
| 2. Feature Engineering | src/utils/feature_engineering.py src/utils/refatored_feature_engineering.py | Computes hour_of_day, day_of_week, time_since_signup (hours), transaction_frequency, and spending_speed (velocity). |
| 3. Preprocessing & Resampling | src/utils/preprocessor.py scripts/run_preprocessing.py | Applies One-Hot Encoding for categorical features (browser, source, country), StandardScaler on numericals, and SMOTE for class balancing. |
| 4. Modeling & Evaluation | models/train_models.py models/lightgbm_model.txt | Trains Logistic Regression and LightGBM models. Computes AUC-PR, F1-score, Precision-Recall curves, and exports trained model artifacts. |
| 5. Explainability & Dashboard | dashboard/app.py notebooks/03_model_explainability.ipynb | Provides interactive Streamlit dashboard for stakeholders with risk filters, geo-visualizations, and SHAP summary/force plots. |

# 3. Critical Deficiencies & Areas Needing Improvement

Through a thorough code audit of the workspace, several critical flaws, architectural issues, and data leakage vulnerabilities were identified. Addressing these is essential for building a production-ready system.

## 3.1 Data Leakage in SMOTE Resampling (High Severity 🚨)

📌 Critical Flaw: SMOTE Applied Before Train-Test Split In src/utils/preprocessor.py and src/utils/refactored_preprocessor.py, the function balance_classes() is called on the ENTIRE dataset before splitting into training and evaluation sets. • Consequence: Synthetic data points created by SMOTE bleed into the test set. The model is subsequently evaluated on synthetic data derived directly from samples in the training set. • Business Impact: Produces artificially inflated AUC-PR and F1 scores (e.g. > 0.98), masking true performance. In production, real test transactions will suffer severe recall drops.

## 3.2 Code Duplication & Typos in Module Naming (Medium Severity ⚠️)

The project repository contains multiple duplicate files with conflicting implementation details:
1. src/utils/preprocessor.py vs src/utils/refactored_preprocessor.py
2. src/utils/feature_engineering.py vs src/utils/refatored_feature_engineering.py (note the typo 'refatored')
3. src/utils/eda_utils.py vs src/eda_run.py

Having parallel versions of core modules leads to developer confusion, broken imports, and redundant code maintenance.

## 3.3 Empty Skeleton Files & Missing Implementations (Medium Severity ⚠️)

Several core files in the codebase are completely empty (0 bytes):
• src/config.py (No centralized path, hyperparameter, or random seed definitions)
• src/utils/data_loader.py, src/utils/ip_utils.py, src/utils/model_train.py, src/utils/explainability.py
• scripts/train_model.py, scripts/explain_model.py, scripts/run_pipeline.py

This creates broken execution paths for CLI users trying to run scripts/train_model.py or import configuration values.

## 3.4 Broken Unit Test Suite (High Severity 🚨)

Executing pytest tests/ currently results in an immediate ImportError:
• tests/test_preprocessor.py attempts from src.preprocessor import FraudPreprocessor, Paths.
• However, src/preprocessor.py does not exist (the files are under src/utils/), and src/utils/preprocessor.py does not accept a Paths dataclass.
• Continuous Integration (CI) and automated regression testing are completely non-functional.

## 3.5 Dashboard Performance & Caching Deficiencies

In dashboard/app.py, pd.read_csv() is called directly inside the global script body without Streamlit caching (@st.cache_data):
• Every time a user changes a filter slider, dropdown, or tab in the UI, all three large CSV datasets (Fraud_Data.csv, creditcard.csv, enhanced_processed_fraud_data.csv) are completely re-read from disk.
• This causes severe memory churn and high UI latency.

## 3.6 IP Geolocation Lookup Performance Bottleneck

The IP address lookup in preprocessor.py uses df['ip_int'].apply(lookup). While binary search per row is O(N log M), executing row-by-row iteration inside Python's apply() loop over 150,000+ records takes tens of seconds.
Vectorized range merging via pandas.merge_asof or numpy.searchsorted can complete this lookup in milliseconds.

## 3.7 Absence of Real-Time REST API & MLOps Infrastructure

While models are saved to models/lightgbm_model.txt, there is no serving infrastructure (e.g. FastAPI / Flask microservice) to receive live transaction JSON payloads and output fraud probability scores with low latency.
Furthermore, unpinned dependencies in requirements.txt (e.g. pandas, scikit-learn without version constraints) create build risks across environments.

# 4. Detailed Improvement Suggestions & Actionable Roadmap

To elevate this repository to enterprise production standards, we propose a 4-phase improvement plan:

| Phase & Category | Key Improvement Tasks | Expected Business & Technical Outcome |
| --- | --- | --- |
| Phase 1: ML Integrity & Bug Fixes | 1. Move SMOTE oversampling strictly inside train_models.py after train_test_split (applied only to X_train). 2. Update tests/test_preprocessor.py imports and pass test suite. 3. Remove duplicate refatored_* files. | Eliminates data leakage, restores realistic evaluation metrics, and fixes broken CI test pipeline. |
| Phase 2: Architecture & Cleanup | 1. Consolidate src/ directory into clean subpackages (src/preprocessing, src/features, src/models). 2. Implement src/config.py with central paths and parameters. 3. Build working CLI orchestrator in scripts/run_pipeline.py. | High maintainability, modular code structure, and reproducible end-to-end command-line execution. |
| Phase 3: Performance & Dashboard Optimization | 1. Vectorize IP-to-country lookup using pandas.merge_asof. 2. Wrap Streamlit data loading with @st.cache_data. 3. Utilize LightGBM native categorical feature handling instead of massive One-Hot matrices. | 10x-50x faster preprocessing execution, lag-free dashboard experience, and significantly reduced memory usage. |
| Phase 4: MLOps & Production Serving | 1. Create FastAPI REST API (api/main.py) with POST /predict endpoint. 2. Add MLflow tracking for experiment logging & model registry. 3. Pin requirements.txt dependencies and set up GitHub Actions CI workflow. | Production-ready microservice deployment, real-time transaction scoring capability, and robust environment reproducibility. |

## Concrete Code Fix Example: Correcting SMOTE Data Leakage

Below is the corrected code pattern to prevent SMOTE data leakage during model training:

# --- CORRECTED WORKFLOW IN src/models/train_models.py --- from imblearn.over_sampling import SMOTE from sklearn.model_selection import train_test_split # 1. Split raw, un-oversampled preprocessed features & target X_train, X_test, y_train, y_test = train_test_split( X, y, test_size=0.2, random_state=42, stratify=y ) # 2. Apply SMOTE ONLY on the training set (X_train, y_train) smote = SMOTE(random_state=42) X_train_resampled, y_train_resampled = smote.fit_resample(X_train, y_train) # 3. Train model on resampled training data lgbm_model = train_lightgbm(X_train_resampled, y_train_resampled) # 4. Evaluate strictly on UNTOUCHED, UN-OVERSAMPLED test set y_pred_probs = lgbm_model.predict_proba(X_test)[:, 1] evaluate_model(y_test, y_pred_probs, lgbm_model.predict(X_test))

--- End of Audit Document | Prepared for Adey Innovations Inc. ---